Sprint Planning

A Sprint is a fixed period during which the development team completes a set of planned tasks.

An Epic is a major feature that is divided into smaller user stories.

A User Story (USN) is a small functionality completed during a sprint.

A Story Point represents the effort required to complete a user story using the Fibonacci scale (1, 2, 3, 5).

| Story Point | Task Difficulty |
| --- | --- |
| 1 | Very Easy |
| 2 | Easy |
| 3 | Moderate |
| 5 | Difficult |

Sprint 1

Data Collection (Epic 1)

| User Story | Story Points |
| --- | --- |
| Collect HDI Dataset (USN1) | 2 |
| Load Dataset into Python (USN2) | 1 |
| Explore Dataset Structure (USN3) | 2 |

Data Preprocessing (Epic 2)

| User Story | Story Points |
| --- | --- |
| Handle Missing Values (USN4) | 3 |
| Feature Selection (USN5) | 3 |
| Normalize/Scale Data (USN6) | 3 |

Total Story Points in Sprint 1

2 + 1 + 2 + 3 + 3 + 3 = 14

Sprint 2

Model Development (Epic 3)

| User Story | Story Points |
| --- | --- |
| Train Machine Learning Model (USN7) | 5 |
| Evaluate Model Performance (USN8) | 3 |
| Save Trained Model (USN9) | 2 |

Web Application Development (Epic 4)

| User Story | Story Points |
| --- | --- |
| Develop Flask Backend (USN10) | 5 |
| Design User Interface (USN11) | 3 |

Result Visualization (Epic 5)

| User Story | Story Points |
| --- | --- |
| Display Prediction Results (USN12) | 3 |
| Generate Charts and Graphs (USN13) | 2 |

Total Story Points in Sprint 2

5 + 3 + 2 + 5 + 3 + 3 + 2 = 23

Sprint Summary

| Sprint | Story Points |
| --- | --- |
| Sprint 1 | 14 |
| Sprint 2 | 23 |
| Total | 37 |

Team Velocity

Velocity = Total Story Points Completed / Number of Sprints

Total Story Points = 14 + 23 = 37

Number of Sprints = 2

Velocity = 37 / 2 = 18.5 ≈ 19 Story Points per Sprint

Team Velocity = 19 Story Points per Sprint