Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15/7/2026 |
| --- | --- |
| Team ID | - |
| Project Name | A Comprehensive Measure of Well-Being: HDI Prediction |
| Maximum Marks | 5 Marks |

Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story No. | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Dataset Collection | USN-1 | As a developer, I can collect the HDI dataset from reliable sources for model training. | 2 | High | Team |
| Sprint-1 | Dataset Collection | USN-2 | As a developer, I can load the dataset into the application for analysis. | 1 | High | Team |
| Sprint-1 | Data Preprocessing | USN-3 | As a developer, I can clean missing and duplicate values from the dataset. | 3 | High | Team |
| Sprint-1 | Data Preprocessing | USN-4 | As a developer, I can normalize and preprocess the dataset for machine learning. | 3 | High | Team |
| Sprint-1 | Feature Engineering | USN-5 | As a developer, I can select important features affecting HDI prediction. | 3 | Medium | Team |
| Sprint-2 | Machine Learning Model | USN-6 | As a developer, I can train the HDI prediction model using machine learning algorithms. | 5 | High | Team |
| Sprint-2 | Model Evaluation | USN-7 | As a developer, I can evaluate the prediction accuracy using performance metrics. | 3 | High | Team |
| Sprint-2 | Prediction Module | USN-8 | As a user, I can enter country indicators and obtain the predicted HDI value. | 3 | High | Team |
| Sprint-2 | Dashboard | USN-9 | As a user, I can view prediction results using charts and graphs. | 3 | Medium | Team |
| Sprint-2 | Report Generation | USN-10 | As a user, I can download the HDI prediction report. | 2 | Low | Team |
| Sprint-2 | Deployment | USN-11 | As a developer, I can deploy the HDI prediction application locally. | 2 | Medium | Team |

Sprint Tracker

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 12 | 7 Days | 15 Feb 2025 | 21 Feb 2025 | 12 | 21 Feb 2025 |
| Sprint-2 | 18 | 7 Days | 22 Feb 2025 | 28 Feb 2025 | 18 | 28 Feb 2025 |

Sprint Summary

| Sprint | Epic | Story Points |
| --- | --- | --- |
| Sprint-1 | Dataset Collection & Data Preprocessing | 12 |
| Sprint-2 | Model Development, Dashboard & Deployment | 18 |
| Total | - | 30 |

Team Velocity

Velocity = Total Story Points Completed / Number of Sprints

- Total Story Points = 30

- Number of Sprints = 2

Velocity = 30 ÷ 2 = 15 Story Points per Sprint

Average Velocity Per Day

Sprint Duration = 7 Days

Velocity = 15 Story Points per Sprint

Average Velocity (AV) = 15 ÷ 7 ≈ 2.14 Story Points per Day

Burndown Chart Data

| Day | Remaining Story Points |
| --- | --- |
| Day 1 | 15 |
| Day 2 | 13 |
| Day 3 | 11 |
| Day 4 | 8 |
| Day 5 | 5 |
| Day 6 | 2 |
| Day 7 | 0 |